PRODUCT REQUIREMENTS DOCUMENT

Original Design Entrance Exam Preparation and Mentoring Platform

Document: PRD-01

Version: 1.0

Prepared for: Product discovery and implementation planning

Scope: Student, mentor, reviewer and administrator workflows

Status: Baseline requirements from supplied student-platform screens

Purpose. Define the product outcome, target users, functional scope, success measures and phased release plan for an original platform. This document describes capabilities observed in reference screens and recommended enhancements; it does not reproduce third-party branding or content.

# 1. Product vision

Create a trusted digital learning platform for aspirants preparing for design, fashion, architecture and aptitude entrance examinations. It combines structured learning, objective and creative practice, adaptive recommendations, human review, peer learning and counselling resources in one account.

# 2. Problem statement

Students must manage diverse preparation activities: theory, aptitude, mock tests, creative sketch work, portfolio practice, instructor feedback, college research and application planning. Existing fragmented tools do not connect learner activity to a clear, exam-focused improvement plan or timely mentor intervention.

# 3. Product objectives

Give students a guided course-to-topic-to-task learning journey with visible progress.

Support both objective assessments and image-based creative submissions.

Turn performance data into practical next actions, not just scores.

Enable mentors to identify at-risk students, review work efficiently and provide structured feedback.

Create safe peer learning through community galleries, ratings and moderated discussion.

Support acquisition and conversion through events, articles, college discovery, enquiries and payments.

# 4. Users and jobs to be done

| User | Primary job | Key needs |
| --- | --- | --- |
| Student | Prepare consistently and improve exam readiness | Learning plan, modules, quizzes, sketch upload, reports, feedback, community, notifications |
| Mentor | Guide an assigned group of learners | At-risk queue, student 360, review workspace, tasks, cohorts, messages and session calendar |
| Reviewer / Faculty | Score creative work reliably | Rubrics, annotation, review queues, calibration and feedback templates |
| Administrator | Operate the platform and content | Course CMS, question bank, users, access, payments, moderation, reporting and audit logs |
| Parent / Guardian | Stay informed where consented | Progress digest, attendance and important milestones only |

# 5. Scope: product modules

| Module | Included capability |
| --- | --- |
| Identity and access | Registration, email/social sign-in, password recovery, verification, role-based access and consent. |
| Course and learning | Multi-course enrolment, course selector, subjects, topics, modules, rich content, video and completion tracking. |
| Assessment | Question bank, objective quizzes, timed attempts, answer methods, scoring, reports and recommendations. |
| Creative studio | Image-based tasks, upload/resubmission, rubric scoring, self/peer/faculty ratings, annotation and community gallery. |
| Mentoring | Cohorts, mentor home, student 360, tasks, interventions, review queues, notes, announcements and appointments. |
| Community and content | Discussion forum, articles, webinar/events, notifications and moderation. |
| Counselling and commerce | College directory, consented enquiries, course access, subscriptions, invoices and Razorpay payment integration. |
| Administration | CMS, roles, taxonomy, content review, analytics dashboards, audit history and support operations. |

# 6. Student experience requirements

## 6.1 Learning and progress

Show enrolled courses and preserve progress independently for each course.

Present subject and topic cards with module/quiz completion, level and XP.

Support text, image, PDF and video learning modules; record last activity and completion.

Show syllabus heatmap, coverage chart and exam-weightage guidance.

Recommend the next module, weak topic or revision task using performance and recency.

## 6.2 Objective quiz

Support question pools, randomisation, attempts allowed, time limits, marks and negative marking configuration.

Autosave an attempt and make final submission idempotent.

Capture answer approach: knowledge/formula, elimination or random choice.

Allow flagging and reporting a faulty question.

Generate reports with score, question review, accuracy, timing, topic performance and recommended next action.

## 6.3 Creative assignment and peer learning

Display a brief, reference image(s), marks, file requirements and rubric before submission.

Accept JPG, PNG and PDF uploads; validate type, size, virus scan and ownership.

Allow self-rating, peer rating, expert/faculty rating and revision cycles according to assignment configuration.

Enable image-position comments/annotations plus rubric-level comments.

Provide a consent-aware community gallery with filters, reporting, visibility settings and anti-abuse moderation.

Award XP only after configured anti-fraud and moderation conditions are met.

# 7. Mentor and reviewer experience

Mentor dashboard: assigned cohorts, pending reviews, unresolved doubts, upcoming sessions and at-risk student queue.

Student 360: target exam, activity, progress, attendance, test trends, weak topics, submissions, tasks and feedback history.

Review workspace: rubric criteria, image annotation, saved draft feedback, score, revision request and publish feedback.

Mentor tools: assign study plans/tasks, schedule sessions, send cohort announcements and record private staff notes.

Access control: mentors and reviewers can view only assigned students/cohorts unless temporary access is explicitly granted and audited.

# 8. Success measures

| Outcome | Metric | Initial target |
| --- | --- | --- |
| Activation | Students completing onboarding and first learning activity | 60%+ within 48 hours |
| Engagement | Weekly active learners / active learner | 3+ learning sessions per week |
| Learning | Module completion and quiz attempt rate | 50%+ enrolled students active weekly |
| Improvement | Change in mock-test score over time | Positive trend per active cohort |
| Mentor quality | Median review turnaround | Within configured 48-hour SLA |
| Retention | 30-day returning learners | Track by cohort and plan |
| Safety | Reported-content response time | High-severity cases within 24 hours |

# 9. Non-goals for initial release

Fully automated AI grading of creative sketches without faculty review.

A native mobile app before the responsive web platform is stable.

Marketplace features for unrelated third-party courses.

Public exposure of student submissions by default.

Importing or reproducing any third-party questions, videos, logos, copy or visual assets.

# 10. Release plan

| Release | Goal | Included scope |
| --- | --- | --- |
| MVP | Core learning and assessment | Auth, roles, courses, content modules, objective quizzes, progress, basic reports, admin CMS. |
| Release 2 | Mentor-led learning | Cohorts, mentor dashboard, student 360, assignments, rubric reviews, notifications. |
| Release 3 | Creative community | Image annotations, peer rating, gallery, moderation, XP and milestones. |
| Release 4 | Growth and counselling | Articles, events, webinars, college directory, consented enquiry, payments. |
| Release 5 | Intelligence | Adaptive plans, advanced analytics, content recommendations and assisted tutor features. |

# 11. Dependencies and decisions needed

Original content strategy: curriculum, question bank, creative briefs, model answers, video and article ownership.

Review operating model: faculty capacity, scoring SLA, reviewer calibration and escalation rules.

Commercial rules: access periods, pricing, refunds, scholarship and payment reconciliation.

Data governance: minor/guardian consent, upload retention, community visibility, privacy and deletion requests.

Technology choices: final cloud account, video provider, WhatsApp provider, analytics/cookie-consent approach and payment account.

# 12. Risks and mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Creative-review backlog | Students wait too long for feedback | Workload queues, reviewer assignment, SLA alerts, rubric templates and capacity reporting. |
| Unsafe community content | Student safety and reputation risk | Private-by-default uploads, moderation queue, report action, audit trail and clear conduct rules. |
| Unlicensed content | Legal and quality risk | Content ownership register, source approvals and versioned CMS workflow. |
| Score/report correctness | Loss of learner trust | Idempotent scoring, tests, event logs, immutable attempt snapshots and manual correction audit. |
| Tracking without consent | Privacy/compliance risk | Consent management, purpose-based analytics, regional policy review and vendor data agreements. |

# 13. Approval checklist

Confirm target exams and first paid course(s).

Confirm role definitions and reviewer/mentor workflow.

Approve MVP and release sequence.

Approve data/privacy and community moderation policy.

Approve content creation budget and faculty review capacity.

Use this PRD as the input to SRS-02, information architecture, database schema and API specification.