# TEST STRATEGY, QA PLAN & UAT SPECIFICATION

Document: QA-15
Version: 1.0

## 1. Purpose

Defines the quality assurance strategy, testing approach, User Acceptance Testing (UAT) process and release readiness criteria for the Exam Preparation Platform.

## 2. Testing Strategy

Risk-based testing

Shift-left testing

Automated testing where practical

Manual exploratory testing

Continuous testing within CI/CD

## 3. Test Levels

| Test Level | Purpose |
| --- | --- |
| Unit Testing | Validate individual functions/components. |
| Integration Testing | Verify service-to-service and database interactions. |
| System Testing | Validate complete workflows. |
| End-to-End Testing | Verify real user journeys across the platform. |
| Regression Testing | Ensure existing functionality remains unaffected. |
| User Acceptance Testing | Business validation before release. |

## 4. Functional Test Coverage

Authentication & authorization

Course enrollment

Learning modules

Quiz engine

Creative assignment workflow

Mentor dashboard

Student 360

Payments

Notifications

Community moderation

Administration

## 5. Non-Functional Testing

Performance and load testing

Security testing

Accessibility (WCAG 2.1 AA)

Cross-browser compatibility

Responsive testing

Backup and recovery validation

## 6. Defect Management

Severity and priority classification

Defect lifecycle tracking

Root cause analysis

Regression verification before closure

## 7. User Acceptance Testing (UAT)

Business scenario validation

Stakeholder sign-off

Production-like environment

Formal acceptance report

## 8. Release Readiness Checklist

All critical defects resolved

Security review completed

Performance targets achieved

Documentation approved

Rollback plan verified

Monitoring enabled

## 9. Exit Criteria

100% critical test cases passed

No open critical defects

Product owner approval

Operational readiness confirmed

## 10. QA Metrics

Test execution progress

Pass/fail rate

Defect density

Defect leakage

Automation coverage

Mean time to resolve defects