# PRODUCT BACKLOG, USER STORIES & SPRINT PLANNING SPECIFICATION

Document: AGILE-20
Version: 1.0

## 1. Purpose

Defines the Agile delivery plan, product backlog, epics, user stories, acceptance criteria, sprint roadmap and release planning for the Exam Preparation Platform.

## 2. Product Epics

User Authentication & Profiles

Course & Content Management

Learning & Progress Tracking

Assessment & Quiz Engine

Creative Assignment & Review

Mentoring & Student 360

Community & Collaboration

Payments & Subscriptions

Notifications & Communication

Administration & Analytics

## 3. Sample User Stories

| Role | User Story | Acceptance Criteria |
| --- | --- | --- |
| Student | As a student, I want to enroll in a course so that I can start learning. | Enrollment succeeds and course appears on dashboard. |
| Mentor | As a mentor, I want to assign tasks so that students receive personalized guidance. | Assigned student receives notification and task. |
| Reviewer | As a reviewer, I want to annotate submissions so that students understand improvements. | Annotations persist and are visible after feedback publication. |
| Administrator | As an administrator, I want to publish courses so learners can access approved content. | Published course is visible only to entitled users. |

## 4. MVP Sprint Plan

### Sprint 1

Authentication

Profiles

RBAC

Project setup

### Sprint 2

Courses

Modules

Progress tracking

### Sprint 3

Quiz engine

Reports

Recommendations

### Sprint 4

Creative assignments

Rubrics

Reviews

### Sprint 5

Mentoring

Student 360

Notifications

### Sprint 6

Payments

Admin

Analytics

Stabilization

## 5. Definition of Ready

Approved requirements

Acceptance criteria defined

Dependencies identified

UX designs available

Test approach identified

## 6. Definition of Done

Code reviewed

Automated tests passing

Documentation updated

Security review completed

Product Owner acceptance

## 7. Release Roadmap

MVP Release

Mentoring Release

Creative Community Release

Commerce & Growth Release

Intelligence & Personalization Release

## 8. Delivery Metrics

Velocity

Sprint burndown

Lead time

Cycle time

Defect leakage

Release predictability