# BUSINESS CONTINUITY & DISASTER RECOVERY (BCDR) PLAN

Document: BCDR-25
Version: 1.0

## 1. Purpose

Defines the strategy, procedures and responsibilities for maintaining business operations and recovering the Exam Preparation Platform after disruptions.

## 2. Objectives

Protect learner data and platform availability

Minimize downtime and data loss

Ensure timely communication during incidents

Maintain regulatory and contractual obligations

## 3. Recovery Targets

| Service | Target RTO | Target RPO |
| --- | --- | --- |
| Core Application | 4 hours | 15 minutes |
| Database | 2 hours | 15 minutes |
| Object Storage | 8 hours | 1 hour |
| Analytics | 24 hours | 24 hours |

## 4. Disaster Scenarios

Cloud infrastructure outage

Database corruption

Cybersecurity incident

Accidental data deletion

Regional network disruption

Third-party provider outage

## 5. Recovery Strategy

Automated encrypted backups

Cross-region backup replication

Infrastructure as Code for rebuild

Validated restore procedures

Prioritized service restoration

## 6. Failover & Failback

Detect incident

Activate DR environment

Validate core services

Communicate status

Restore primary environment

Controlled failback after verification

## 7. Roles & Responsibilities

Incident Manager

DevOps Lead

Database Administrator

Application Owner

Support Lead

Business Stakeholders

## 8. Communication Plan

Internal incident bridge

Executive updates

Customer notifications

Vendor coordination

Post-incident report

## 9. Testing & Maintenance

Quarterly backup restore tests

Annual disaster recovery drill

Runbook reviews

Contact list validation

Continuous improvement after exercises

## 10. Success Criteria

RTO/RPO achieved

Recovery tests passed

Critical services restored

Lessons learned documented